## Slide 1
CASE STUDY · TREVEAN SPICE
The Design Freeze Playbook
How to Stop Building and Start Shipping
What This Playbook Covers
Why product teams have a stopping problem, not a shipping problem
The 4-part design freeze definition that actually holds
The 3-question blocker test every PM needs
How Trevean Spice went from debate to production sample in 40 days
How to Use This Deck
Every framework is immediately applicable. Look for [Adapt: ...] prompts throughout — those are your customization cues.
Replace "Trevean Spice" with your company name throughout. All frameworks apply to any product team.

## Slide 2
THE PROBLEM
Most Product Teams Don't Have a Shipping Problem. They Have a Stopping Problem.
🌀 The Spiral
One more feature.
One more stakeholder request.
One more "this will only take two days."
Result: 6 months of building something nobody recognizes anymore.
📊 The Data
67% of product launches miss their target date
Average scope creep per release: +34% above original plan
#1 cause: no formal design freeze process
💸 The Cost
Every week of delay = 1 week fewer learning from real customers.
You cannot optimize a product that hasn't shipped. You can only guess.
[Adapt:] What does a delayed launch cost your team per week? Calculate it and put that number on this slide.

## Slide 3
DEFINITION
A Design Freeze Is a Discipline Decision, Not a Capability Decision
✅ What It IS
A design freeze is a formal date when no new features, scope changes, or design alterations are accepted into the current release.
After the freeze, only three things are permitted:
Critical bug fixes that block a core customer task
Legal or compliance issues
Broken promises made in writing to customers
❌ What It Is NOT
A sign the product is finished
A punishment for slow teams
Permission to ship something broken
A one-time event — freeze every release
"The freeze doesn't limit your ambition. It gives your ambition a chance to survive contact with reality."

## Slide 4
TREVEAN SPICE · CASE STUDY
The Night We Stopped Arguing About the Lid
"The tag does the same thing. The customer taps it and the story shows up. That's the product. The lid material is not the product."
— Rushi, Co-Founder, Trevean Spice
The 4-Hour Debate
Option
Outcome
Status
Custom-molded NFC cap
Premium feel
Supplier delayed twice
Adhesive NFC tag under lid
Functionally identical
Immediately available
Decision: Adhesive tag. Frozen. Not revisited.
What the Freeze Unlocked
✓ Packaging supplier confirmed in 3 days
✓ NFC content finalized in 1 week
✓ First production samples received in 6 weeks
[Adapt:] What's your team's "lid debate" right now? Name it. That's your first freeze candidate.

## Slide 5
FRAMEWORK
A Design Freeze Only Works When All Four Elements Are Written Down
📅 Freeze Date
The hard stop date. Set before development starts — not after the debate begins.
Trevean Spice: Set in the product brief, shared with all vendors on Day 1.
[Your freeze date: ____________]
📋 Scope Boundary
A written list of exactly what is frozen and what is not. Ambiguous freezes get challenged. Specific ones hold.
Trevean Spice: "NFC delivery mechanism, lid material, and jar spec are frozen. Label copy is not yet frozen."
[Your scope: ____________]
👤 Change Control Owner
One named person who approves all exceptions. Not a committee. Not "the team." One person.
Trevean Spice: Dan Blizinski. Every exception request goes to him in writing.
[Your owner: ____________]
📢 Communication
The freeze is announced in writing to every stakeholder. If it wasn't written, it wasn't decided.
Trevean Spice: Shared via email with all three external suppliers and both internal partners.
[Your distribution list: ____________]

## Slide 6
SCOPE BOUNDARY
Define Exactly What "Frozen" Means Before Someone Redefines It for You
Product Area
FROZEN ✅
NOT FROZEN 🔄
Core feature set
✅
User flows & information architecture
✅
UI visual design
✅
Physical design / packaging
✅
Marketing copy & messaging
✅
Technical architecture
✅
Post-launch roadmap items
✅
V2 feature ideas
✅
Internal tooling
✅
Trevean Spice Example
Frozen:
NFC tag type
Jar dimensions
Lid material
Blend formulations
NFC landing page structure
Not Frozen:
Blog content
Social media templates
Retailer pitch deck
The Rule: If it affects what ships to the customer → frozen. If it affects what comes after → parking lot. [Adapt:] Fill in your frozen / not-frozen list before this meeting ends.

## Slide 7
PER-TEAM IMPLICATIONS
Every Team Has a Different Experience of the Freeze. Define Each One.
Team
What Changes After Freeze
What Doesn't Change
Escalation Path
Engineering
Bug fixes only. No new feature work on this release.
Core architecture and tech stack
Change control owner
Design
Critical UX blockers only. No new flows, screens, or visual updates.
Brand guidelines and design system
Change control owner
QA
Test what exists. Flag blockers vs. preferences. Don't reopen scope conversations.
Testing protocols and coverage standards
Change control owner
Marketing
Final copy and assets are locked. Campaign planning can continue for post-launch.
Brand voice and positioning
Change control owner
Leadership
New ideas go to the parking lot. No informal feature approvals through back channels.
Strategic vision and roadmap direction
Change control owner
Trevean Spice: After the freeze, Rushi continued supplier relationships for future blends. Dan held product scope. External designers were formally notified in writing that the label layout was final. [Adapt:] Add your team names and specific scope boundaries for each row.

## Slide 8
DECISION FRAMEWORK
Not Every Urgent Thing Is a Blocker. Here's How to Tell the Difference.
When a new request arrives after the freeze → run it through all three questions in order.
Question 1: Customer Task Blocker?
Does this prevent a customer from completing the core task the product promises?
→ NO → Proceed to Q2 → YES → Document it. Bring to change control owner.
Question 2: Legal or Safety Risk?
Does this create a legal, safety, or regulatory risk?
→ NO → Proceed to Q3 → YES → Document it. Bring to change control owner.
Question 3: Written Commitment?
Does this contradict a specific commitment made to a customer in writing?
→ NO → It goes in the PARKING LOT → YES → Document it. Bring to change control owner.
Trevean Spice Example: A supplier offered a custom-molded NFC lid at better pricing 3 weeks after the freeze. Applied the test: Block customer task? No. Legal risk? No. Broken promise? No. → Parking lot. Shipped on schedule.
[Adapt:] Share this slide with every team lead before your freeze date. If none of the three are YES → the freeze holds. Always.

## Slide 9
THE PARKING LOT SYSTEM
The Parking Lot Is What Keeps the Freeze From Being a Wall
What It Is
A shared, visible log of every post-freeze idea — documented, dated, attributed.
It communicates two things simultaneously:
We heard you
This ship doesn't change course right now
The Rules
✓ One shared document — no private lists
✓ Every entry is dated and attributed by name
✓ Visible to the entire team
✓ Reviewed at the start of every new release cycle
✓ Ideas with no advocate after 2 full cycles → archived, not debated
Parking Lot Log Template — Trevean Spice Example
#
Idea / Request
Requested By
Date
Priority
1
Custom-molded NFC lid
Supplier
Jan 14
V2
2
AR origin tour feature
Dan B.
Jan 21
V3
3
Subscription pause feature
Rushi
Feb 2
V2
[Adapt:] Create this document before your freeze meeting. Share the link with all stakeholders. Add any open ideas that exist right now.

## Slide 10
LAUNCH READINESS GATE
The Freeze Isn't the Finish Line — The Readiness Gate Is
🔧 Functionality
☐ Every in-scope feature works as defined in the spec
☐ No critical bugs blocking core user tasks
☐ Edge cases documented and triaged
📱 UX & Content
☐ All copy is final and approved
☐ Core user flows tested end-to-end
☐ Error states and empty states handled
⚙️ Tech & Integrations
☐ All APIs and third-party integrations confirmed live
☐ Performance tested under expected load
☐ Security review complete
📣 Go-to-Market
☐ Marketing assets locked and approved
☐ Customer support team briefed
☐ Customer-facing documentation complete
⚖️ Legal & Compliance
☐ Regulatory requirements verified (FSMA 204, GDPR)
☐ Legal review complete
☐ Privacy and data handling confirmed
Gate Rule: ALL critical items clear before launch. Preferences → parking lot. Blockers → change control only. Trevean Spice: NFC tap-to-load tested across 6 phone models. FSMA 204 traceability verified for all 5 blends. Supplier documentation complete.

## Slide 11
HOLDING THE LINE
The Pressure Will Come. Here Is Exactly How to Handle It.
Scenario 1 — The "Almost Here" Offer
"A better version is available just 4 weeks out."
→ Apply the 3-question test. If it doesn't pass → park it. The better version is always almost here.
Trevean Spice: Better NFC lid. Parked. Launched on schedule. Reviewed in V2 planning.
Scenario 2 — The Stakeholder Escalation
"Our biggest customer needs this feature before they'll buy."
→ Apply the 3-question test. Is it a written commitment? If not → park it with a note and a follow-up date.
Response script: "Great feedback. It's documented and dated in our parking lot. I'll include it in our next release scope conversation on [date]."
Scenario 3 — The Leadership Override Attempt
"Can't we just add this one thing? It's small."
→ "Small" changes after a freeze create cascading delays. Every exception invites another.
Response script: "I want to add it too. Walk me through which of the three blocker criteria it meets and I'll bring it to change control today."
The rule that holds everything together: Urgency is not a criterion. Only three criteria exist. If none are met, the freeze holds.

## Slide 12
RESULTS · TREVEAN SPICE
Trevean Spice Froze the Design on January 16. Here's What Happened Next.
1
Week 1
NFC adhesive tag spec confirmed with supplier
2
Week 2
Packaging dimensions finalized, label files sent to printer
3
Week 3
NFC landing page content written and approved
4
Week 4
QA testing completed across 6 phone models and 5 blends
5
Week 5
First production sample received from manufacturer
6
Week 6
Launch readiness gate cleared. All 5 categories green. ✅
Before the Freeze
4+ hours debating the lid
Supplier confirmations on hold
NFC content on hold
Packaging on hold
After the Freeze
Every downstream decision had a foundation to build on
Zero scope debates in weeks 2–6
First production sample arrived 40 days after freeze date
"The freeze didn't finish the product. It made the product real."
[Adapt:] Map your own freeze-to-launch timeline and share it in this format before the meeting.

## Slide 13
ACTION PLAN
Five Things to Do Before Friday
01
Set the Date
Add a design freeze date to your product brief today. If you're mid-development, set it for two weeks from now. Write it in a shared document.
02
Write the Scope Boundary
Fill in the In vs. Out table from Slide 6. Send it to your team for review by end of day tomorrow.
03
Name the Change Control Owner
One person. Named. Announced in writing. They own all exception decisions between now and launch.
04
Create the Parking Lot
Open a shared doc. Name it "[Product Name] Parking Lot." Share the link with every stakeholder. Add any open ideas that exist right now.
05
Schedule the Readiness Check
Put the launch readiness gate review on the calendar for 48–72 hours before launch. Assign each checklist category to an owner.
Action
Owner
Deadline
Freeze date set
PM
Today
Scope boundary written
PM
Tomorrow
Change control owner named
PM + Leadership
Tomorrow
Parking lot created
PM
This week
Readiness check scheduled
PM
This week

## Slide 14
CLOSING
Before You Leave This Meeting, Answer This
"If we ship what we have today, what will we learn that we cannot learn by continuing to design?"
Truth 1
The data that tells you whether a design decision was right does not exist in your next design review. It exists on the other side of launch.
Truth 2
The teams that ship are not the teams with the best ideas. They're the teams that stopped adding ideas long enough to finish something.
Truth 3
A design freeze is not a limit on your ambition. It's the mechanism that gives your ambition a chance to survive contact with reality.
Ship the thing. Learn from it. Fix it in the next version.
Trevean Spice · The Product Manager's Journal · theproductmanagersjournal.com